## Slide 1: Capability Maturity Model

## Slide 2: Overview
A short history
Software Process
What is CMM - a detailed introduction
Differences from ISO 9001

## Slide 3: History
In the 1980s, realization about the inability to manage the software process
  Projects late, over budget, or plain failures
1986-1987: Software Engineering Institute (SEI)
  Began developing a process maturity framework
1991: CMM-SW 1.0
1993: CMM-SW 1.1
Notes: In the early 1980’s, organizations got increasingly frustrated with the delays of most software projects.
These projects were often well over their initial budget as well.
Nearly 40 to 50% of the projects were typically cancelled.
Around this time, there was a growing realization that the fundamental problem was actually the inability to manage the software process itself.
In November 1986, the Software Engineering Institute, or SEI, began to develop a process maturity framework that would help organizations improve their software process.
After four years of experience with the software process maturity framework and the preliminary version of a maturity questionnaire, the SEI evolved the maturity framework into the Capability Maturity Model for Software, or CMM, version 1.0.
The CMM presented sets of recommended practices in a number of key process areas that have been shown to enhance software process capability.
In 1993, a newer revision, 1.1, of the CMM was produced, based on feedback and experience since the initial publication.
This version is still current as of today.

## Slide 4: What is a process? …
It can be seen as a method that can be used to focus the efforts of a development team towards a desired result
A process integrates:
  People (with Knowledge, Skills, Training, Motivation)
  Tools and Equipment
  Procedures and Methods defining the relationship of tasks
A good process will provide clear guidance, is disciplined and constantly refined based on experience

## Slide 5: What is a process?
A process provides a framework to work in:
  Most developers take pride in their work and want to deliver quality output
  Wrong tools that do not fit into the process can end up as shelfware
  Procedures and Methods that do not support people will cause resistance – not ideal
A good process resolves these issues and is flexible
Processes are not there just to be followed, they are supposed to help deliver a better product (at lower cost)

## Slide 6: How is a process used?
Help ensure production of high-quality software matching the needs of the end-users
Enhance team productivity
Make purchase/hiring/management decisions
Control schedule and budget
Put software development best practices in action
A well understood “Process Model” is used to communicate the details visually.
Process
User Needs
Software
System

## Slide 7: An Example Process – RUP
Development Process
Phases
Iterations
Workflows
Release
Artifacts
Consists of
has
produce
end with
Use
Engineers
Management
focus
monitor
The Rational Unified Process Model

## Slide 8: Immature Organizations
Immature Organization:
  A defined/documented process may not exist
  If Processes exist they are improvised (as required), not rigorously followed
  Managers react to crises only (fire fighting)
  Ad-hoc project planning (poorly documented)
  Schedules/budgets are rarely met (poor estimation)
  Product quality is difficult to predict or judge
  Difficult to maintain the products in the long term
  Has a high turn-over of employees
Notes: What differentiates an immature from a mature software organization?
The Capability Maturity Model outlines certain attributes of an immature organization.
In an immature software organization, practitioners and their management generally improvise software processes during the course of the project.
Even if a software process has been specified, it is not rigorously followed or enforced.
The immature software organization is reactionary, and managers are usually focused on solving immediate crises, better known as fire fighting.
Schedules and budgets are routinely exceeded because they are not based on realistic estimates.
When hard deadlines are imposed, product functionality and quality are often compromised to meet the schedule.
There is no objective basis for judging product quality or for solving product or process problems.
Therefore, product quality is difficult to predict.
Activities intended to enhance quality such as reviews and testing are often curtailed or eliminated when projects fall behind schedule.
On the other hand, a mature organization possesses an organization-wide ability for managing software development and maintenance processes.
The software process is accurately communicated to both existing staff and new employees, and work activities are carried out according to the planned process.
The processes mandated are usable and consistent with the way the work actually is done.
These defined processes are updated when necessary, and improvements are developed through controlled pilot-tests and/or cost benefit analyses.
Roles and responsibilities within the defined process are clear throughout the project and across the organization.
Managers monitor the quality of the software products and the process that produced them.
There is an objective, quantitative basis for judging product quality and analyzing problems with the product and process.
Schedules and budgets are based on historical performance and are realistic; the expected results for cost, schedule, functionality, and quality of the product are usually achieved.
In general, a disciplined process is consistently followed because all of the participants understand the value of doing so, and the necessary infrastructure exists to support the process.

## Slide 9: Mature Organizations
Mature Organization:
  Well-defined and well-followed processes that are updated when necessary (Process changes are formal)
  Well-defined roles and responsibilities (Reduces confusion)
  Product and process quality are monitored
  Schedules are realistic (refined estimation process)
  Participants understand value of the process (Staff are fully trained in the company process, expectations)
  The deliverables from these organizations take longer, but the output is stable and predictable
  Long term costs are low
Notes: What differentiates an immature from a mature software organization?
The Capability Maturity Model outlines certain attributes of an immature organization.
In an immature software organization, practitioners and their management generally improvise software processes during the course of the project.
Even if a software process has been specified, it is not rigorously followed or enforced.
The immature software organization is reactionary, and managers are usually focused on solving immediate crises, better known as fire fighting.
Schedules and budgets are routinely exceeded because they are not based on realistic estimates.
When hard deadlines are imposed, product functionality and quality are often compromised to meet the schedule.
There is no objective basis for judging product quality or for solving product or process problems.
Therefore, product quality is difficult to predict.
Activities intended to enhance quality such as reviews and testing are often curtailed or eliminated when projects fall behind schedule.
On the other hand, a mature organization possesses an organization-wide ability for managing software development and maintenance processes.
The software process is accurately communicated to both existing staff and new employees, and work activities are carried out according to the planned process.
The processes mandated are usable and consistent with the way the work actually is done.
These defined processes are updated when necessary, and improvements are developed through controlled pilot-tests and/or cost benefit analyses.
Roles and responsibilities within the defined process are clear throughout the project and across the organization.
Managers monitor the quality of the software products and the process that produced them.
There is an objective, quantitative basis for judging product quality and analyzing problems with the product and process.
Schedules and budgets are based on historical performance and are realistic; the expected results for cost, schedule, functionality, and quality of the product are usually achieved.
In general, a disciplined process is consistently followed because all of the participants understand the value of doing so, and the necessary infrastructure exists to support the process.

## Slide 10: Process Management – A Premise
“Improvements in process will improve quality”
  This has been proven to work when the process is tuned to work with the people, tools, domain.
  The process has to be defined within the context of available resources [people and money] as well as the deadline.
Total Quality Management principles have been shown to provide great benefits in manufacturing and service industries
Software is different, but some principles have been shown to work – CMM was built on top of these

## Slide 11: Process Assessment and Improvement
Standard CMMI Assessment Method for Process Improvement (SCAMPI) — provides a five step process assessment model that incorporates five phases: initiating, diagnosing, establishing, acting and learning.
CMM-Based Appraisal for Internal Process Improvement (CBA IPI)—provides a diagnostic technique for assessing the relative maturity of a software organization; uses the SEI CMM as the basis for the assessment [Dun01]
SPICE—The SPICE (ISO/IEC15504) standard defines a set of requirements for software process assessment. The intent of the standard is to assist organizations in developing an objective evaluation of the efficacy of any defined software process. [ISO08]
ISO 9001:2000 for Software—a generic standard that applies to any organization that wants to improve the overall quality of the products, systems, or services that it provides. Therefore, the standard is directly applicable to software organizations and companies. [Ant06]

## Slide 12: What is CMM?…
Capability Maturity Model (CMM) is a framework that describes the key elements of an effective software process.
It describes an evolutionary improvement path from an ad hoc, immature process to a mature, disciplined process.
Covers practices for:
  Planning
  Engineering
  Managing software development and maintenance.
When followed, these key practices improve the ability of organizations to meet goals for cost, schedule, functionality, and product quality.

## Slide 13: What is CMM?
Establishes a yardstick against which it is possible to judge, in a repeatable way, the maturity of an organization's software process and compare it to the state of the practice of the industry [Kitson92]

## Slide 14: Definitions from the CMM Specification
We shall look at the definitions of:
  Capability Maturity Model (CMM)
  Software process
  Software process capability
  Software process performance
  Software process maturity
All definitions are quoted from the SEI CMM v1.1 Specifications.
Notes: Before moving into too much detail, let us explore the key terms and their definitions as defined in the CMM specification documentation.
In particular, we need to understand what we mean by a Software Process first.
We shall also define what a process capability is.
We need to understand how process performance, maturity are defined.
The next set of slides shall present the definition for each of these terms.
Let us start with what we mean by a “Software Process."

## Slide 15: CMM - Definition
A description of the stages through which software organizations evolve as they define, implement, measure, control, and improve their software processes
A guide for selecting process improvement strategies by facilitating:
  determination of current process capabilities
  identification of the issues most critical to software quality and process improvement

## Slide 16: Software Process
A software process can be defined as a set of activities, methods, practices, and transformations that people use to develop and maintain software and the associated products
  E.g., project plans, design documents, code, test cases, and user manuals.
As an organization matures, the software process becomes better defined and more consistently implemented throughout the organization.
Notes: A software process can be defined as a set of activities, methods, practices, and transformations that people use to develop and maintain software and the associated products like project plans, design documents, code, test cases, and user manuals.
As an organization matures, the software process becomes better defined and more consistently implemented throughout the organization.
The key elements that we need to understand is that a software process defines activities, tasks and best practices, and provides recommendations on their use.
An example of a software process is the “Unified Process” that has been developed by Rational to support the Unified Modeling Language.

## Slide 17: Software Process Capability
Software process capability describes the range of expected results that can be achieved by following a software process.
The software process capability of an organization provides one means of predicting the most likely outcomes to be expected from the next software project the organization undertakes.
Notes: Software process capability describes the range of expected results that can be achieved by following a software process.
The software process capability of an organization provides one method of predicting the most likely outcomes to be expected from the next software project the organization undertakes.
The software process capability will be able to give us a reliable estimate on what the organization is “capable of” or the “latent potential” of an organization at a particular instance in time.

## Slide 18: Software Process Performance
Software process performance represents the actual results achieved by following a software process.
Software process performance focuses on the results achieved, while software process capability focuses on results expected.
Notes: Software process performance represents the actual results achieved by following a software process.
Software process performance focuses on the results achieved, while software process capability focuses on results expected.
Performance focuses on the past, while the capability, which was defined in the previous slide, focuses on the future possibilities.

## Slide 19: Software Process Maturity
Software process maturity is the extent to which a specific process is explicitly defined, managed, measured, controlled, and effective.
Maturity implies a potential for growth in capability and indicates both the richness of an organization's software process and the consistency with which it is applied in projects throughout the organization.
Notes: Software process maturity is the extent to which a specific process is explicitly defined, managed, measured, controlled, and it becomes effective.
Maturity implies a potential for growth in capability, and indicates both the richness of an organization's software process and the consistency with which it is applied in projects throughout the organization.
The maturity of the organization is rated in the range of one to five, where "one" means that the organization is immature, or just lacks any visible process.
Level five is the highest level of maturity, which indicates that the organization has an evolving and adapting process that learns from experience and improves on it.
Very few organizations worldwide are rated at Level 5.
This number changes over time, but so far, it has been under ten organizations, of which two are in India.
The general estimate is that nearly 50 to 60% of the software development organizations worldwide are on Level 1, which essentially means that there has been total lack of any serious process.
In the 1990’s, many larger software firms have taken steps to improve their processes and have achieved Levels 2 and 3.

## Slide 20: Structure of CMM
The CMM is composed of five maturity levels.
Each maturity level is composed of several key process areas (except Level 1).
Each key process area is organized into five sections called common features.
The common features specify the key practices that, when collectively addressed, accomplish the goals of the key process area.

## Slide 21: Structure of CMM
Maturity Level
Key PA
Common
Features
Key
Practices
Process
Capability
Goals
Implementation
Infrastructure/
Activities
contain
organized by
contain
describe
address
achieve
indicate

## Slide 22: Maturity Levels
A maturity level is a well-defined evolutionary plateau toward achieving a mature software process.
CMM provides for 5 top-levels:
  Initial
  Repeatable
  Defined
  Managed
  Optimizing

## Slide 23: Maturity Levels
Initial
  No process, Ad-hoc response
Repeatable
  Disciplined Process
Defined
  Standard, Consistent Process
Managed
  Predictable Process
Optimizing
  Continuous Improvements
Notes: Level 1 is known as the initial level.
This has been defined purely as a reference point from which all future improvements can be tracked.
Level 2 is known as the repeatable level.
Concisely, the organization can repeat its activities and actions from a past project again with positive results.
Level 3 is known as defined.
Organizations build from the repeatability and move to a standard, well understood process.
The activities are consistent across multiple projects and the general trend in the organization is predictable at all technical and management levels.
Level 4 is known as managed.
Concisely, this is when the organization has a completely predictable process.
All projects and resources working on these projects have good clear knowledge of the process areas.
These projects are characterized by their lack of high-risk actions.
Finally, we have Level 5, which is known as Optimizing.
At this level, the organization not only exhibits all attributes of the earlier levels, but also actively improves the process and has a full, working feedback loop.
Let us look at each of these maturity levels in more detail now.

## Slide 26: Maturity Levels - Initial
No stable environment for developing and maintaining software
Difficulty making commitments that the staff can meet
Crises are common
Projects typically abandon planned procedures and revert to coding and testing
Success depends entirely on exceptional managers and seasoned, effective software team
Capability is a characteristic of the individuals, not the organization
Notes: Level 1 is the Initial level.
At the Initial Level, the organization typically does not provide a stable environment for developing and maintaining software. Such organizations frequently have difficulty making commitments that the staff can meet with an orderly engineering process, resulting in a series of crises.
During a crisis, projects typically abandon planned procedures and revert to coding and testing.
Success depends entirely on having an exceptional manager and a seasoned and effective software team.
Even a strong engineering process cannot overcome the instability created by the absence of sound management practices. In spite of this ad hoc, even chaotic process, Level 1 organizations frequently develop products that work, even though they may be over the budget and schedule.
Success in Level 1 organizations depends on the competence and heroics of the people in the organization, and cannot be repeated unless the same competent individuals are assigned to the next project.
Thus, at Level 1, capability is a characteristic of the individuals, not of the organization.

## Slide 27: Maturity Levels - Repeatable
Policies for managing a software project exist
Procedures and Standards are defined
Planning and managing new projects is based on experience with similar projects
Basic software management controls exist
Realistic project commitments based prior knowledge
The software project managers track costs, schedules, and functionality; problems in meeting commitments are identified when they arise
Notes: Level 2 is the Repeatable level.
At the Repeatable Level, policies for managing a software project and procedures to implement those policies are established.
Planning and managing new projects is based on experience with similar projects.
Establishing basic process management discipline on a project-by-project basis enhances process capability.
Projects in Level 2 organizations have installed basic software management controls.
Realistic project commitments are based on the results observed on previous projects and on the requirements of the current project.
The software project managers track costs, schedules, and functionality; problems in meeting commitments are identified when they arise.
Software project standards are defined, and the organization ensures they are faithfully followed.
Processes may differ between projects in a Level 2 organization.
The organizational requirement for achieving Level 2 is that there are policies that guide the projects in establishing the appropriate management processes.
The software process capability of Level 2 organizations can be summarized as disciplined because planning and tracking of the software project is stable and earlier successes can be repeated.
The project's process is under the effective control of a project management system, following realistic plans based on the performance of previous projects.

## Slide 28: Maturity Levels - Defined
Based on a common, organization-wide understanding of the activities, roles, and responsibilities in a defined software process
The organization exploits best practices
Special group responsible for software process
Defined software process integrating engineering and management processes
Management has good insight into technical progress on all projects
Cost, schedule, and functionality are under control, and software quality is tracked
Notes: Level 3 is the Defined level.
At the Defined level, the standard process for developing and maintaining software across the organization is documented, including both software engineering and management processes, and these processes are integrated into a coherent whole.
This standard process is referred to throughout the CMM as the organization's standard software process.
Processes established at Level 3 are used to help the software managers and the technical staff perform more effectively.
The organization exploits effective software engineering practices when standardizing its software processes.
A group is responsible for the organization's software process activities.
Projects tailor the organization's standard software process to develop their own defined software process, which accounts for the unique characteristics of a project.
A defined software process contains a coherent, integrated set of well-defined software engineering and management processes.
A well-defined process can be characterized as including readiness criteria, inputs, standards, and procedures for performing the work, verification mechanisms, such as peer reviews, outputs, and completion criteria.
Because the software process is well defined, management has good insight into technical progress on all projects.
The software process capability of Level 3 organizations can be summarized as standard and consistent because both software engineering and management activities are stable and repeatable.
Within established product lines, cost, schedule, and functionality are under control, and software quality is tracked.
This process capability is based on a common, organization-wide understanding of the activities, roles, and responsibilities in a defined software process.

## Slide 29: Maturity Levels - Managed
Use of quantitative quality goals for both software products and processes
Strong use of software/process metrics
Organization-wide software process database is used
Allows prediction of trends in process and product quality
Process is both stable and measured
Software products are of predictably high quality
Notes: Level 4 is the Managed level.
At the Managed Level, the organization sets quantitative quality goals for both software products and processes.
Productivity and quality are measured for important software process activities across all projects as part of an organizational measurement program.
An organization-wide software process database is used to collect and analyze the data available from the projects' defined software processes.
Software processes are instrumented with well-defined and consistent measurements at Level 4.
These measurements establish the quantitative foundation for evaluating the projects' software processes and products.
Projects achieve control over their products and processes by narrowing the variation in their process performance to fall within acceptable quantitative boundaries.
Meaningful variations in process performance can be distinguished from random variation (noise), particularly within established product lines.
The risks involved in moving up the learning curve of a new application domain are known and carefully managed.
The software process capability of Level 4 organizations can be summarized as being quantifiable and predictable because the process is measured and operates within measurable limits.
This level of process capability allows an organization to predict trends in process and product quality within the quantitative bounds of these limits.
Because the process is both stable and measured, when some exceptional circumstance occurs, the “special cause” of the variation can be identified and addressed.
When the known limits of the process are exceeded, action is taken to correct the situation.
Software products are of predictably high quality.

## Slide 30: Maturity Levels - Optimizing
Organization level focus on continuous process improvement
Innovations that exploit the best software engineering practices are identified and transferred throughout the organization
Software processes are evaluated to prevent known types of defects from recurring
Technology and process improvements are planned and managed as ordinary business activities
Notes: Level 5 is the Optimizing level.
At the Optimizing Level, the entire organization is focused on continuous process improvement.
The organization has the means to identify weaknesses and strengthen the process proactively, with the goal of preventing the occurrence of defects.
Data on the effectiveness of the software process is used to perform cost benefit analyses of new technologies and proposed changes to the organization's software process.
Innovations that exploit the best software engineering practices are identified and transferred throughout the organization. Software project teams in Level 5 organizations analyze defects to determine their causes.
Software processes are evaluated to prevent known types of defects from recurring, and lessons learned are disseminated to other projects.
The software process capability of Level 5 organizations can be characterized as continuously improving because Level 5 organizations are continuously striving to improve the range of their process capability, thereby improving the process performance of their projects.
Improvement occurs both by incremental advancements in the existing process and by innovations using new technologies and methods.
Technology and process improvements are planned and managed as ordinary business activities.

## Slide 31: Structure of CMM
Maturity Level
Key PA
Common
Features
Key
Practices
Process
Capability
Goals
Implementation
Infrastructure/
Activities
contain
organized by
contain
describe
address
achieve
indicate

## Slide 32: Key Process Area
Each maturity level is composed of key process areas.
Each key process area identifies a cluster of related activities that, when performed collectively, achieve a set of goals considered important for establishing process capability at that maturity level.
The key process areas have been defined to reside at a single maturity level.
For example, one of the key process areas for Level 2 is Software Project Planning.

## Slide 33: Level 1 - Key Process Areas
None that can be observed

## Slide 34: Level 2 - Key Process Areas
Software configuration management
Software quality assurance
Software subcontract management
Software project tracking and oversight
Software project planning
Requirements management

## Slide 35: Level 3 - Key Process Areas
Peer reviews
Inter-group coordination
Software product engineering
Integrated software management
Training program
Organization process definition
Organization process focus

## Slide 36: Level 4 - Key Process Areas
Quality management
Process measurement
Software quality management
Quantitative process management

## Slide 37: Level 5 - Key Process Areas
Process change management
Technology change management
Defect prevention

## Slide 38: Goals
The goals:
  Summarize the key practices of a key process area
  Can be used to determine whether an organization or project has effectively implemented the key process area
  Signify the scope, boundaries, and intent of each key process area
E.g. : a goal from the Software Project Planning key process area :
  "Software estimates are documented for use in planning and tracking the software project."
Notes: The whole point of the key process areas is that they allow the organization to achieve goals.
The goals summarize the key practices of a key process area and can be used to determine whether an organization or project has effectively implemented the key process area.
The goals signify the scope, boundaries, and intent of each key process area.
Satisfaction of a key process area is determined by achievement of the goals.
For example, in the software project planning key process area, a goal could be phrased as “Software estimates are documented for use in planning and tracking the software project”
The interesting point with goals is that many software development organizations do not set measurable goals.
This means that the goal is never defined precisely enough to know if it has been completed.
Organizations that are considered mature always take time to ensure that each goal is fully and precisely defined in a way that is allows measurement.

## Slide 39: Key Practices
Each key process area is described in terms of key practices that, when implemented, help to satisfy the goals of that key process area.
The key practices describe the infrastructure and activities that contribute most to the effective implementation and institutionalization of the key process area.
For example, one of the practices from the Software Project Planning key process area is "The project's software development plan is developed according to a documented procedure."

## Slide 40: Software Maturity – An Overview
Just to sum up again:
  Initial (No process, Ad-hoc response)
  Repeatable (Disciplined Process)
  Defined (Standard, Consistent Process)
  Managed (Predictable Process)
  Optimizing (Continuous Improvements)

## Slide 41: ISO 9001 Vs CMM
Almost all concerns raised by ISO 9001 are encompassed by CMM.
ISO 9001 describes the minimum criteria for adequate quality management systems - rather than process improvement. CMM address process improvement as well as provides a clear path to achieving it.
CMM provides more detailed guidance and greater breadth provided to software organizations.
Building competitive advantage should be focused on improvement, not on achieving a score (which is the primary focus of ISO 9001).

## Slide 42: ISO 9001 Certification Vs CMM Levels
An ISO 9001-compliant organization would not necessarily satisfy all of the level 2 key process areas, it would satisfy most of the level 2 goals and many of the level 3 goals
It is possible (in theory) for a level 1 organization to receive ISO 9001 registration
A level 3 organization would have little difficulty in obtaining ISO 9001 certification
A level 2 organization would have significant advantages in obtaining certification.

## Slide 43: CMMI
“CMM Integrated”
New process areas
Modern best practices added
“Implementation” goal added to each process area

## Slide 44: New Process area for level 2
Measurement and analysis

## Slide 45: New process areas for level 3
Requirements development
Technical solution
Product integration
Verification
Validation
Risk management
Decision analysis and resolution

## Slide 46: CMMI versus CMM
Mostly reorganisation, shifts of emphasis
Change to level 2, Measurement and analysis, is a gathering of previously scattered practices
Of changes to level 3, only the last, Decision analysis and resolution, is actually new

## Slide 47: Quality Improvement Notes
Enabling quality improvement is a management responsibility
Quality improvement focuses on fixing the process, not the people:
  However, the best chefs use the best ingredients
Quality improvement must be measured:
  All measurements must be “Goal” driven
Rewards and incentives are necessary to establish and maintain an improvement effort:
  Should fit into the organizations culture
Quality improvement is a continuous process
Not all problems are technical

## Slide 48
b) Explain the process of CMM.